**Name: Victor Waddell**

**Web Development Project**

**Task Breakdown**

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Due**  **(Planned)**  *When you intend to complete the task* | **Date Due**  **(Actual)**  *When you actually completed the task* |
| 1. Planning out dates and requirements | 3/30/21 | 3/30/21 |
| 1. Finish user stories | 3/31/21 | 3/31/21 |
| 1. Create low fidelity wireframes | 3/31/21 | 3/31/21 |
| 1. Brainstorm changes for website considering client’s requirements | 4/1/21 | 4/3/21 |
| 1. Finish template | 4/1/21 | 4/5/21 |
| 1. Begin Html coding based on template and requests of the company | 4/1/21 | 4/5/21 |
| 1. Refine approach using testing | 4/3/21 | 4/9/21 |
| 1. Update design based on results of testing | 4/4/21 | 4/10/21 |
| 1. Web Accessibility Design and Implementation | 4/5/21 | 4/10/21 |
| 1. Deliver final product for testing | 4/6/21 | 4/11/21 |
| 1. Finalize through entering support and maintenance phase to fix bugs, modify website to fit needs and scale resources, and set up help desk | 4/6/21 | 4/11/21 |